## Slide 1
Process and Project Metrics

## Slide 2: A Good Manager Measures
process
measurement
What do we
use as a
basis?
• size?
• function?
project metrics
process metrics
product
product metrics

## Slide 3: Why Do We Measure?
assess the status of an ongoing project
track potential risks
uncover problem areas before they go “critical,”
adjust work flow or tasks,
evaluate the project team’s ability to control quality of software work products.

## Slide 4: Process Measurement
We measure the efficacy of a software process indirectly.
  That is, we derive a set of metrics based on the outcomes that can be derived from the process.
  Outcomes include
    measures of errors uncovered before release of the software
    defects delivered to and reported by end-users
    work products delivered (productivity)
    human effort expended
    calendar time expended
    schedule conformance
    other measures.
We also derive process metrics by measuring the characteristics of specific software engineering tasks.

## Slide 5: Process Metrics Guidelines
Use common sense and organizational sensitivity when interpreting metrics data.
Provide regular feedback to the individuals and teams who collect measures and metrics.
Don’t use metrics to appraise individuals.
Work with practitioners and teams to set clear goals and metrics that will be used to achieve them.
Never use metrics to threaten individuals or teams.
Metrics data that indicate a problem area should not be considered “negative.” These data are merely an indicator for process improvement.
Don’t obsess on a single metric to the exclusion of other important metrics.

## Slide 6: Software Process Improvement
SPI
Process model
Improvement goals
Process metrics
Process improvement
recommendations

## Slide 7: Process Metrics
Quality-related
  focus on quality of work products and deliverables
Productivity-related
  Production of work-products related to effort expended
Statistical SQA data
  error categorization & analysis
Defect removal efficiency
  propagation of errors from process activity to activity
Reuse data
  The number of components produced and their degree of reusability

## Slide 8: Project Metrics
used to minimize the development schedule by making the adjustments necessary to avoid delays and mitigate potential problems and risks
used to assess product quality on an ongoing basis and, when necessary, modify the technical approach to improve quality.
every project should measure:
  inputs—measures of the resources (e.g., people, tools) required to do the work.
  outputs—measures of the deliverables or work products created during the software engineering process.
  results—measures that indicate the effectiveness of the deliverables.

## Slide 9: Typical Project Metrics
Effort/time per software engineering task
Errors uncovered per review hour
Scheduled vs. actual milestone dates
Changes (number) and their characteristics
Distribution of effort on software engineering tasks

## Slide 10: Metrics Guidelines
Use common sense and organizational sensitivity when interpreting metrics data.
Provide regular feedback to the individuals and teams who have worked to collect measures and metrics.
Don’t use metrics to appraise individuals.
Work with practitioners and teams to set clear goals and metrics that will be used to achieve them.
Never use metrics to threaten individuals or teams.
Metrics data that indicate a problem area should not be considered “negative.” These data are merely an indicator for process improvement.
Don’t obsess on a single metric to the exclusion of other important metrics.

## Slide 11: Typical Size-Oriented Metrics
errors per KLOC (thousand lines of code)
defects per KLOC
$ per LOC
pages of documentation per KLOC
errors per person-month
errors per review hour
LOC per person-month
$ per page of documentation

## Slide 12: Typical Function-Oriented Metrics
errors per FP (thousand lines of code)
defects per FP
$ per FP
pages of documentation per FP
FP per person-month

## Slide 13: Comparing LOC and FP
Representative values developed by QSM

## Slide 14: Why Opt for FP?
Programming language independent
Used readily countable characteristics that are determined early in the software process
Does not “penalize” inventive (short) implementations that use fewer LOC that other more clumsy versions
Makes it easier to measure the impact of reusable components

## Slide 15: Object-Oriented Metrics
Number of scenario scripts (use-cases)
Number of support classes (required to implement the system but are not immediately related to the problem domain)
Average number of support classes per key class (analysis class)
Number of subsystems (an aggregation of classes that support a function that is visible to the end-user of a system)

## Slide 16: WebApp Project Metrics
Number of static Web pages (the end-user has no control over the content displayed on the page)
Number of dynamic Web pages (end-user actions result in customized content displayed on the page)
Number of internal page links (internal page links are pointers that provide a hyperlink to some other Web page within the WebApp)
Number of persistent data objects
Number of external systems interfaced
Number of static content objects
Number of dynamic content objects
Number of executable functions

## Slide 17: Measuring Quality
Correctness — the degree to which a program operates according to specification
Maintainability—the degree to which a program is amenable to change
Integrity—the degree to which a program is impervious to outside attack
Usability—the degree to which a program is easy to use

## Slide 18: Defect Removal Efficiency
where:
E is the number of errors found before delivery of the software to the end-user
D is the number of defects found after delivery.
DRE = E /(E + D)

## Slide 19: Metrics for Small Organizations
time (hours or days) elapsed from the time a request is made until evaluation is complete, tqueue.
effort (person-hours) to perform the evaluation, Weval.
time (hours or days) elapsed from completion of evaluation to assignment of change order to personnel, teval.
effort (person-hours) required to make the change, Wchange.
time required (hours or days) to make the change, tchange.
errors uncovered during work to make change, Echange.
defects uncovered after change is released to the customer base, Dchange.

## Slide 20: Establishing a Metrics Program
Identify your business goals.
Identify what you want to know or learn.
Identify your subgoals.
Identify the entities and attributes related to your subgoals.
Formalize your measurement goals.
Identify quantifiable questions and the related indicators that you will use to help you achieve your measurement goals.
Identify the data elements that you will collect to construct the indicators that help answer your questions.
Define the measures to be used, and make these definitions operational.
Identify the actions that you will take to implement the measures.
Prepare a plan for implementing the measures.